Mastawekia Mobile App Engineering Plan

Architecture Blueprint, Technical Prerequisites & Step-by-Step Implementation Roadmap

1. Executive Summary & Project Overview

Mastawekia is a two-sided platform connecting recruitment clients/employers with job seekers. This initiative aims to create a cross-platform mobile application using Flutter (iOS & Android) that utilizes the existing NestJS backend (mastawekia_server) and mirrors core user experiences from the web application (Mastawekia.com). The mobile application will provide dedicated role-based interfaces, secure JWT token management, real-time status updates, resume/CV uploads, and responsive job application tracking.

2. Technical Stack & Prerequisites

To implement this project efficiently, the following tools, libraries, and environments are required:

Development Environment: Flutter SDK (v3.22+ recommended), Dart SDK (v3.4+), Android Studio, Xcode (for iOS builds), Git.

Backend Infrastructure: NestJS backend server running locally or hosted, PostgreSQL database running Prisma migrations, REST API access.

Networking & Serialization: dio (HTTP client with interceptors), json_annotation & json_serializable (type-safe serialization).

State Management: flutter_bloc (Bloc/Cubit) or flutter_riverpod for reactive, predictable state management.

Persistence & Security: flutter_secure_storage (Encrypted device storage for access/refresh tokens), shared_preferences (user preferences, theme, cached settings).

Routing & Navigation: go_router (Declarative routing supporting nested navigation, guards, and auth redirects).

Device & Media I/O: file_picker (resume/CV attachments in PDF/DOCX), image_picker (avatar/profile photos), cached_network_image.

3. Recommended Flutter Project Structure

We adopt a Feature-First Clean Architecture structure. Each feature contains its own data, domain, and presentation layers, making the project maintainable, testable, and strictly decoupled.

lib/ ├── app/ │ ├── app.dart # MaterialApp / App router wrapper │ ├── config.dart # Environment variables (Base URL, timeouts) │ └── observer.dart # Global state logger (Bloc/Riverpod observer) ├── core/ │ ├── constants/ │ │ ├── api_endpoints.dart # Centralized NestJS route paths │ │ ├── app_colors.dart # Mastawekia brand palette │ │ └── storage_keys.dart # Secure storage string constants │ ├── network/ │ │ ├── api_client.dart # Dio client with base configurations │ │ ├── auth_interceptor.dart # Auto-attaches JWT, handles 401 refresh │ │ └── error_handler.dart # Maps HTTP/Network errors to domain failures │ ├── theme/ │ │ └── app_theme.dart # Light & Dark theme configurations │ └── utils/ │ ├── file_utils.dart # File format validation and size checks │ └── validators.dart # Email, phone, password validators ├── features/ │ ├── auth/ # Login, Register, Role Switcher, Splash │ │ ├── data/ (models, auth_remote_datasource.dart, auth_repository_impl.dart) │ │ ├── domain/ (entities, auth_repository.dart) │ │ └── presentation/ (cubit/bloc, login_screen.dart, register_screen.dart) │ ├── jobs/ # Job listings, filters, job details, posting │ │ ├── data/ (models, job_remote_datasource.dart, job_repository_impl.dart) │ │ ├── domain/ (entities, job_repository.dart) │ │ └── presentation/ (cubit/bloc, job_feed_screen.dart, job_detail_screen.dart) │ ├── applications/ # Application submission, resume upload, client review │ │ ├── data/ (models, application_remote_datasource.dart) │ │ ├── domain/ (entities, application_repository.dart) │ │ └── presentation/ (application_list_screen.dart, apply_modal.dart) │ ├── profile/ # User profile, employer profile, company details │ └── notifications/ # In-app alerts and notifications └── main.dart # App entry point with dependency injection setup

4. Step-by-Step Implementation Roadmap

Phase 1: Foundation & Base Infrastructure

Step 1.1 - Project Initialization: Set up the Flutter repository, configure pubspec.yaml with all production dependencies, and establish lint rules.

Step 1.2 - Design System: Create centralized styling matching Mastawekia.com colors, typography, input decorations, and button styles.

Step 1.3 - Network Layer Setup: Initialize Dio instance with base URLs, timeout policies, error formatting, and secure storage access.

Step 1.4 - Token Interception: Build AuthInterceptor to attach Bearer tokens to every authenticated request and handle automatic token renewal or redirection.

Phase 2: Authentication & Role Partitioning

Step 2.1 - Session Recovery: Implement Splash screen that checks for existing valid JWTs; auto-routes logged-in users directly to dashboard.

Step 2.2 - Auth Screens: Build Register & Login screens connecting to /auth/register and /auth/login endpoints in NestJS.

Step 2.3 - Role Separation: Implement dynamic dashboard routing based on user role (Job Seeker view vs. Client/Employer view).

Phase 3: Job Seeker Feature Modules

Step 3.1 - Job Feed & Search: Develop paginated feed of vacancies with search bar, location filters, job categories, and pull-to-refresh.

Step 3.2 - Job Detail View: Detailed view displaying requirements, salary expectations, company info, and an active 'Apply Now' CTA.

Step 3.3 - Application & Resume Upload: Integrate file picker for PDF/DOCX resumes, multipart form-data upload to backend, and status tracking screen.

Phase 4: Client / Employer Feature Modules

Step 4.1 - Job Posting Creation: Multi-step form allowing verified clients to publish job vacancies with required qualifications.

Step 4.2 - Post Management: Overview of all posted vacancies with applicant counts and status indicators (Open / Closed).

Step 4.3 - Applicant Review: Interactive list of candidates per vacancy with resume viewing, shortlisted status, and accept/reject actions.

Phase 5: Profile, Polish & Deployment Preparation

Step 5.1 - Profile Management: Edit profile details, manage company data, update contact information, and secure logout.

Step 5.2 - Error & State Polish: Add shimmer skeleton loaders, empty state views, offline detection, and error snackbars.

Step 5.3 - Release Configuration: Configure app icons, splash screens, Android manifest permissions, and iOS Info.plist entries for production release.

5. Key Architectural Considerations

Multipart File Uploads: Ensure all file upload endpoints on the NestJS backend accept multipart/form-data with proper file size limits for mobile payloads.

Security & Storage: Never store plain text JWTs in SharedPreferences. Always use FlutterSecureStorage (Keystore on Android, Keychain on iOS).

Model Null Safety: All Dart models must safely handle nullable fields returned from PostgreSQL/Prisma models to prevent runtime null-pointer crashes.